Subject: Confirmation on Pending Implementation Points

Respected Sir,

I hope you are doing well.

As per my review, the following points are still pending for implementation:

- Reports – Templates were shared long back and discussed multiple times for implementation, but no updates have been provided. A few reports are available in the system, but they are not aligned with RML requirements.

- Other Reports – Dashboards for Business Unit, HR, and CEO (format and details already shared with you).

- F&F Workflow – The workflow is not functioning as per RML requirements. For example, Chaitanya Sir from the HR department has not received a single notification for approval of resignations. For your reference, Chaitanya Sir is the responsible person for these approvals.

- Functional Reporting (Manager) – This requirement has already been discussed and shared with Protiviti for updating in the employee master file, but it has not yet been updated.

- Offer Approval Workflow – This was part of the SOW and had been earlier discussed to be delivered along with ATS. However, since ATS is currently not being taken forward, we request you to implement the Offer Approval Workflow separately, as it remains part of the SOP.

- OT Workflow – Overtime tracking is to be based on pre-approval policies as per the SOW, which has not yet been implemented.

- Daily Boarding & Exit Management – Reporting managers should receive a daily notification via email, which is not yet active.

- Onboarding Alerts & Notifications – The deadline has already passed, but no updates have been provided yet.

- Pay Slips – The payslip template is inconsistent for the months of May, June, and July.

- Not Eligible for Weekly Off – If an employee does not work on any day during a given week, they will not be eligible for a weekly off. The criteria for availing a weekly off is that the employee must have worked at least one day in that week.

I request you to kindly confirm if my understanding is correct, and let me know if there are any additional pending points to be included. Once confirmed, we will proceed with sharing the same with Protiviti for further follow-up.

Best regards,
 Md Sharique Hussain
 Rashmi Metaliks
 GET – ERP Project Co-ordinator