PAYROLL - PROTIVITI

Prepared by: Md Sharique Reviewed by: Chaitanya/Ashish Sir

Key Stakeholders: HR and Admin

Status: IMPLEMENTATION UNDER PROCESS

Target: Agreement Sign-Off by 31st July 2025

Current Status

- Meeting to be fixed with Chandan Modi Ji for showcasing the solution of Travel Advance module

- OT assigning to new employee is not done

- Asset Management & Location Tracking yet to be implemented.

- Tasks to be allocated to different stake holders for Onboarding alerts  and they have to perform tasks in accordance by 29th of July

- All OT must be informed to the reporting Manager on a daily basis. Managers must approve/reject OT within 48 hours.

- Payslip to be updated in line with the old.

- No deadline has not been provided for final delivery of Application Tracking System

Commercial Comparison

Component

MonthlyCost

Emsphere(Selected)

₹12.76

Lakh

(for

labourers)

C-quel(Previous)

5000	₹26Lakh(for5000labourers)includes contractor portal charge 11 lakhs

Implementation Partner

- Selected Partner: Protiviti

- Scope: ESS and ATS solution implementation.

Project Timeline & Execution Plan

- ESS, Total Duration of 3 months, (April – June) due to wrong commitmentof SPOC, after our request the SPOC have been changed and the work get streamlined.

- ATS, total duration of 10 days was initially given, but as per latest discussion, it will be delivered by 31st July.

Next Steps

- ATS and ESS delivery by 31st July

Current Hurdles

- Presented ATS Not Aligned with Shared Requirements.

- Travel Advance Module Dropped After Delay.

Support from Management

- As of now: RML is providing Protiviti with all the required documents and support.

Target Milestone

- Agreement Sign-Off: 31st July 2025